DojoPro

Project Workflow & Execution Plan

12-Month Roadmap — Solo Founder Edition

# 1. Project Overview

This document defines the end-to-end execution workflow for DojoPro from company formation through the 12-month MVP launch and first revenue milestone. It covers sprint planning methodology, team structure, tools, communication cadences, and the detailed monthly execution plan.

# 2. Guiding Principles

- Supply first — onboard 20 gyms before opening to athletes (Airbnb playbook)

- Don't overbuild — FlutterFlow + Supabase + MUX to $10K MRR before custom infra

- Raise after traction — 3,000 MAU and $15K MRR before approaching VCs

- One city first — Mumbai launch only. Prove unit economics before expanding.

- Be a martial artist — founder must train, compete, and network from within the community

# 3. Team Structure

## 3.1 Phase 1 Team (Months 1–6)

| Role | Type | Start Month | Focus |
| --- | --- | --- | --- |
| Founder / Product Lead | Full-time | Month 0 | Product vision, stakeholder mgmt, partnerships |
| Full-Stack Developer #1 | Full-time / Contract | Month 0 | MVP build: auth, profiles, booking, video |
| UI/UX Designer | Part-time / Contract | Month 2 | Design system, screen designs, handoff |
| Community Manager | Part-time | Month 4 | Discord, early user engagement, gym relations |

## 3.2 Phase 2 Hires (Months 7–12)

| Role | Month | Why Critical |
| --- | --- | --- |
| Backend Engineer #2 | Month 6 | Video + AI infrastructure scale |
| Head of Partnerships | Month 8 | Gym + influencer deals at scale |
| iOS / Android Dev | Month 10 | Native app polish for App Store ratings |
| Growth Marketer | Month 12 | Paid acquisition channel scaling |

# 4. Tools & Workflow Stack

| Category | Tool | Purpose |
| --- | --- | --- |
| Project Management | Linear | Sprint planning, issue tracking, roadmap |
| Design | Figma | UI designs, prototypes, component library, handoff |
| Communication | Slack | Daily async comms; #dev #design #growth channels |
| Documentation | Notion | Product wiki, meeting notes, decisions log |
| Code Repository | GitHub | Source control, PR reviews, branch strategy |
| CI/CD | GitHub Actions + Railway | Automated tests, staging deploy |
| Staging/Prod Deploy | Railway (Phase 1) → AWS ECS (Phase 2) | Infrastructure hosting |
| Analytics | PostHog | User behaviour, funnels, A/B tests |
| Customer Support | Intercom | In-app chat, user issue triage |
| Error Tracking | Sentry | Production bug monitoring |
| Video Calls | Google Meet | Weekly syncs, user interviews, investor calls |
| Community | Discord | Pre-launch and ongoing user community |

# 5. Sprint Methodology

## 5.1 Sprint Structure

DojoPro follows 2-week sprints with a lightweight Agile process suitable for a small team.

| Day | Activity | Duration | Who |
| --- | --- | --- | --- |
| Sprint Day 1 (Monday) | Sprint Planning: review backlog, assign tasks, set sprint goal | 1 hour | All |
| Daily (Tue–Thu) | Async standup in Slack: done / doing / blockers | 5 min async | All |
| Sprint Day 10 (Friday) | Sprint Demo: show working software to stakeholders | 30 min | All |
| Sprint Day 10 (Friday) | Retrospective: what went well / improve / action items | 30 min | All |
| Between sprints | Backlog grooming + next sprint prep | 1 hour | Founder + Dev Lead |

## 5.2 Issue Priority Tiers

| Priority | Label | Definition | Response Time |
| --- | --- | --- | --- |
| P0 | Critical | Production down, data loss, security breach | Immediate — fix in hours |
| P1 | High | Core feature broken, blocks user journey | Fix in current sprint |
| P2 | Medium | Feature degraded, workaround exists | Fix in next sprint |
| P3 | Low | Polish, nice-to-have, minor UX improvement | Backlog — prioritize quarterly |

## 5.3 Git Branch Strategy

- main — production-ready code only; protected branch

- develop — integration branch; all features merge here first

- feature/[ticket-id]-[short-desc] — individual feature branches

- hotfix/[ticket-id]-[short-desc] — production bug fixes (merge to main + develop)

- release/v[major].[minor] — release candidate branches for QA

# 6. Monthly Execution Plan — 12 Months

Phase 1: Foundation & MVP Build ¦ Months 1–6

Month 1 — Infrastructure & Auth

| Week | Development | Marketing / BD | Revenue Target |
| --- | --- | --- | --- |
| W1 | Register company, buy domain, set up GitHub monorepo, Railway deploy | Post first TikTok about martial arts. Launch Framer waitlist page. | $0 |
| W2 | Supabase project setup, schema design, auth (OAuth Google/Apple) | Create Discord. Post 5 Instagram Reels. DM 10 gym owners. | $0 |
| W3 | Flutter app scaffold, navigation, design system tokens imported | Demo prototype to 3 gym owners. Collect feedback. | $0 |
| W4 | Basic athlete + coach profiles, belt level input, profile photo upload | Get 3 Letters of Intent from founding gyms. | $0 |

Month 2 — Core Features

| Week | Development | Marketing / BD | Revenue Target |
| --- | --- | --- | --- |
| W1 | Google Maps gym discovery with geo-search, filter by discipline | Onboard gyms 4–10 onto waitlist. Shoot gym profile content. | $0 |
| W2 | Video upload to MUX, video feed with autoplay on scroll | Launch Instagram + TikTok strategy. 3 posts/week cadence. | $0 |
| W3 | Coach profile pages, session type toggle (in-person/online) | Partner with 1 micro-influencer (10K–100K followers) — free Pro. | $0 |
| W4 | Stripe integration (subscriptions + single payments), webhook handler | Email waitlist with 'Coming Soon' preview video. | $0 |

Month 3 — Booking & Community

| Week | Development | Marketing / BD | Revenue Target |
| --- | --- | --- | --- |
| W1 | Coach booking calendar + availability slots, booking confirmation flow | Onboard gyms 11–20. All founding partners confirmed. | $0 |
| W2 | Community feed, like/comment/share on videos, direct messaging (DM) | Post 3 gym spotlight videos to Instagram. | $0 |
| W3 | Push notifications (FCM), tournament discovery listing page | Run first Rs. 500 paid Instagram ad (test only). | $0 |
| W4 | Bug fixes, performance optimisation, internal QA across all flows | Referral program setup: 'Invite a friend, both get 1 free month'. | $0 |

Month 4 — Beta Launch (500 Users)

| Week | Development | Marketing / BD | Revenue Target |
| --- | --- | --- | --- |
| W1 | Basic search (coaches, gyms, athletes) with Typesense | Soft launch: invite 500 Mumbai martial artists via gym partners. | $500 |
| W2 | User onboarding improvements based on beta feedback | Personal DMs to first 100 users for feedback calls. | $500 |
| W3 | Performance fixes from real user traffic. Video CDN tuning. | Collab with first micro-influencer — platform demo Reel. | $1,000 |
| W4 | Belt verification flow v1 (photo upload + gym cross-verify) | Founding Member badge campaign — 'First 1,000 OGs'. | $1,500 |

Month 5 — Retention & Growth Features

| Week | Development | Marketing / BD | Revenue Target |
| --- | --- | --- | --- |
| W1 | Sparring partner matching v1 (style + belt level + location filter) | City #1 press: pitch to Times of India, Hindustan Times sports. | $1,500 |
| W2 | XP gamification system, daily streak tracking, badge engine | First 'Gym of the Month' competition — organic engagement. | $2,000 |
| W3 | Student progress dashboard for coaches (attendance, notes, belt history) | Partner with 2nd micro-influencer. Combined 50K+ reach. | $2,000 |
| W4 | Tournament registration flow + payment, bracket view (read-only) | Tournament announcement: 'First DojoPro Mumbai Open'. | $2,500 |

Month 6 — App Store Launch & MVP Completion

| Week | Development | Marketing / BD | Revenue Target |
| --- | --- | --- | --- |
| W1 | App Store (iOS + Android) submission — follow guidelines fully | PR push: martial arts community blogs, podcasts. | $3,000 |
| W2 | Premium subscription paywall for athletes (Rs. 299–499/mo) | Email entire waitlist: 'We're live on the App Store!' | $3,000 |
| W3 | Coach Pro subscription (Rs. 2,000–5,000/mo) — all coach tools gated | Run first Rs. 5,000 paid ad campaign on Instagram/YouTube. | $3,500 |
| W4 | Analytics review: DAU, D7 retention, booking conversion. Sprint retro. | Investor update: metrics, traction, fundraise intent. | $3,500 |

Phase 2: Growth & Monetization ¦ Months 7–12

| Month | Dev Focus | Marketing Focus | Revenue Target |
| --- | --- | --- | --- |
| Month 7 | Premium subscription paywall live, trial flows. City #2 (Pune) prep. | City #2 expansion campaign. Gym outreach in Pune. | Rs. 37,000 (~$450) |
| Month 8 | Online courses feature v1 — multi-module, paid, coach dashboard | YouTube SEO content strategy: 'Best Karate Coaches in Pune' | Rs. 66,000 (~$800) |
| Month 9 | Digital belt certificate system. Blockchain stamp (opt-in). PDF export. | Martial arts school partnerships — 10 new institutional accounts | Rs. 99,000 (~$1,200) |
| Month 10 | Tournament management tools: brackets, results, leaderboard, marshaling | Run first official DojoPro Pune Open. 100+ participants. | Rs. 1.5L (~$1,800) |
| Month 11 | Equipment marketplace v1: listings, search, commission checkout | Affiliate + referral program launch. Gym referral bonuses. | Rs. 2.1L (~$2,500) |
| Month 12 | AI recommendations engine v1: coach suggestions, sparring matches | Investor pitch deck prep. Series A / Angel raise begins. | Rs. 2.9L (~$3,500) |

# 7. Quality Assurance Process

## 7.1 Testing Levels

| Test Type | Tool | Coverage Target | Run When |
| --- | --- | --- | --- |
| Unit Tests | Jest / Dart test | 80%+ on business logic | Every PR |
| Integration Tests | Supertest (API) | All critical API endpoints | Every PR to develop |
| E2E Tests | Playwright (web) / Maestro (mobile) | Core user journeys only | Every release |
| Manual QA | Test cases in Notion | All new features | Before every sprint demo |
| Performance Test | k6 | 200 concurrent users Phase 1 | Monthly |
| Security Scan | Snyk + OWASP ZAP | All dependencies + API | Monthly |

## 7.2 Definition of Done

A feature is DONE when all of the following are true:

- Code reviewed and approved by at least 1 other developer

- Unit tests written and passing (>80% coverage on new code)

- QA tested on both iOS simulator and Android emulator

- Staging deploy successful — no regressions

- Product owner (Founder) has signed off in sprint demo

- Monitoring/alerting configured for new endpoints

- Documentation updated in Notion product wiki

# 8. Launch Checklist

## Pre-Launch (Week Before App Store Submit)

- Privacy policy and Terms of Service published at dojopro.com/legal

- Age gate implemented for users under 13 (COPPA)

- Stripe webhooks tested with test card scenarios (success, failure, refund)

- Push notification opt-in flow tested on physical iOS and Android devices

- App Store screenshots prepared (6.7", 5.5", iPad 12.9")

- Google Play Store assets prepared (feature graphic, screenshots)

- Crash-free rate >99% in beta testing

- All P0 and P1 bugs resolved

- 20 founding gyms onboarded and listing published

- Customer support inbox (Intercom) staffed and response template ready

## Post-Launch (First 2 Weeks)

- Daily check of Sentry for new crashes

- Daily review of PostHog funnels: signup → profile → first booking

- Personal outreach to every user who drops off after signup

- App Store review response within 24 hours for any rating under 3 stars

- Weekly retro: what broke, what worked, what to prioritize next

# 9. Communication Cadence

| Meeting | Frequency | Duration | Attendees | Output |
| --- | --- | --- | --- | --- |
| Sprint Planning | Bi-weekly (Monday) | 1 hour | All team | Sprint goal + assigned issues in Linear |
| Async Standup | Daily (Slack) | 5 min | All team | Update in #standup channel |
| Sprint Demo | Bi-weekly (Friday) | 30 min | All team | Demo of working software |
| Retrospective | Bi-weekly (Friday) | 30 min | All team | Action items in Notion |
| Investor Update | Monthly | Email | Founder → investors | MRR, MAU, key wins, asks |
| User Interview | Weekly | 30 min | Founder (1-on-1 with user) | Insights logged in Notion |
| Gym Partner Check-in | Bi-weekly | 15 min | Founder + gym owner | Feedback, referrals, issues |

# 10. Risk Register & Escalation

| Risk | Owner | Signal | Escalation Action |
| --- | --- | --- | --- |
| D7 retention below 20% | Product | PostHog weekly cohort | Emergency UX sprint; user interviews within 48h |
| MRR growth stalls for 2+ months | Founder | Revenue dashboard | Pricing experiment; coach/gym sales push |
| Key developer leaves | Founder | Resignation / reduced output | Activate contractor bench; pause non-critical features |
| App Store rejection | Dev Lead | Apple/Google email | Review guidelines; address flags; resubmit within 1 week |
| Video infra cost spike | CTO / Dev | Datadog cost alert | Implement upload size limits; review MUX usage tier |
| Negative press or community backlash | Founder | Social monitoring | Founder responds personally within 4 hours; transparency post |